Project Planning & Management

1. Project Proposal

Overview:
The project aims to develop an intelligent Customer Churn Prediction System integrated with an Automated Retraining Pipeline. The system leverages machine learning to predict customer churn and ensures continuous model performance through monitoring and retraining.

Objectives:

- Predict customer churn with high accuracy

- Provide interpretable insights for business decisions

- Deploy a scalable ML system on cloud (Azure)

- Implement automated retraining based on data drift

Scope:

- Data preprocessing and feature engineering

- Model development and evaluation

- Deployment using Azure ML

- Monitoring, alerting, and retraining system

- Dashboard visualization

2. Project Plan

- Timeline (Gantt chart)

| Task | Start | End | Duration |
| --- | --- | --- | --- |
| Data Collection | 1 Week | 1 Week | 1 Week |
| Data Preprocessing | Week 2 | Week 2 | 1 Week |
| EDA | Week 2 | Week 2 | 3 Day |
| Model Development | Week 3 | Week 3 | 1 Week |
| Model Evaluation | Week 4 | Week 4 | 1 Week |
| Deployment (Azure) | Week 5 | Week 5 | 1 Week |
| API Development | Week 5 | Week 5 | 4 Day |
| Monitoring & MLOps | Week 6 | Week 6 | 1 Week |
| Dashboard Development | Week 6 | Week 6 | 1 Week |
| Final Report & Presentation | Week 7 | Week 7 | 1 Week |

- Milestones

| Milestone | Description |
| --- | --- |
| M1: Data Ready | Cleaned & processed dataset |
| M2: Model Ready | Trained ML model |
| M3: Model Evaluated | Metrics validated |
| M4: Deployment Done | Model deployed on Azure |
| M5: MLOps Implemented | Monitoring + retraining |
| M6: Final Delivery | Report + presentation |

- Deliverables

| Deliverables | Phase |
| --- | --- |
| Clean dataset + preprocessing pipeline | Data Phase |
| Trained model + evaluation report | Modeling Phase |
| API + Azure endpoint | Deployment Phase |
| Monitoring system + retraining pipeline | MLOps Phase |
| Documentation + presentation | Final Phase |

- Resource Allocation

| Phase | Time | Tools & Technologies |
| --- | --- | --- |
| Data Collection | Week 1 | SQL, Python, Azure Blob Storage |
| Data Preprocessing | Week 2 | Pandas, NumPy, Scikit-learn |
| EDA | Week 2 | Matplotlib, Seaborn |
| Model Development | Week 3 | ML&DL models |
| Model Evaluation | Week 4 | ROC-AUC, Confusion Matrix |
| Deployment | Week 5 | Azure ML, Docker, REST API |
| Monitoring | Week 6 | MLflow, Azure Monitor |
| Dashboard | Week 6 | Power BI / Streamlit |
| Final Delivery | Week 7 | Documentation tools |

3. Task Assignment & Roles

(George Alkes Athanasius, Reda Esmail)

- Data collection & preprocessing

(Abdelrahman Eisa, Ammar Elnady)

- Model building & evaluation

(Abdelrahman Eisa, Ammar Elnady)

- Deployment & retraining pipeline

(Hoda Reda, Merna Maher)

- Dashboard & business insights

4. Risk Assessment & Mitigation

| Mitigation | Impact | Risk |
| --- | --- | --- |
| Use SMOTE / class weighting | Poor predictions | Data imbalance |
| Automated retraining | Model degradation | Data drift |
| Use containerization (Docker) | System downtime | Deployment failure |
| Cross-validation | Low generalization | Overfitting |

5. KPIs (Key Performance Indicators)

- Model Accuracy / ROC-AUC

- Precision & Recall (important for churns)

- System Response Time

- Uptime (≥ 99%)

- User Adoption Rate

- Retraining Frequency